## Slide 1: SHA-2 introduction
and the SHA-1 depreciation time line and status
co-supported by the Dutch National e-Infrastructure coordinated by SURFsara, and EGI Core Services

## Slide 2: SHA-1 depreciation time line
Before December 2013
  CA certificates in the IGTF distribution and CRLs at official distribution points should use SHA-1
  CAs should issue SHA-1 end entity certificates on request
  CAs may issue SHA-2 (SHA-256 or SHA-512) end entity certificates on request. CAs may publish SHA-2 (SHA-256 or SHA-512) CRLs at alternate distribution point URLs
1st December 2013
  CAs should begin to phase out issuance of SHA-1 end entity certificates
  CAs should issue SHA-2 (SHA-256 or SHA-512) end entity certificates by default
1st April 2014
  New CA certificates should use SHA-2 (SHA-512)
  Existing intermediate CA certificates should be re-issued using SHA-2 (SHA-512)
  Existing root CA certificates may continue to use SHA-1
1st October 2014
  CAs may begin to publish SHA-2 (SHA-256 or SHA-512) CRLs at their official distribution points.
1st February 2015 (‘sunset date’)
  All issued SHA-1 end entity certificates should be expired or revoked.

## Slide 3: Current state
On the CA side
Almost all CAs issue SHA-2 family EECs
There are some SHA-2 roots
Not many intermediates have been re-written yet
On the RP and client side
All known software now processes SHA-2 correctly
We might use the Communication Challenge to get up-to-date status reports (to be discussed)

## Slide 4: From the IGTF Home Page top link https://www.eugridpma.org/documentation/hashrat/sha2-timeline
If SHA-1 is broken, certificates based on SHA-1 must be revoked within the IGTF RAT determined time line, which may be within one working day.
In case of new SHA-1 vulnerabilities, the above schedule may be revised. Until such a case is demonstrated, there might be exceptional cases where a CA might issue SHA-1 based certs with appropriate warnings and instructions to the subscriber.
SHA-224 is not to be used as per the HASHRAT document. Note that SHA-384 does work - and in some cases is preferred over SHA-512 for compatibility reasons.
pending IGTF All Hands endorsement …

## Slide 5: Building a global trust fabric
Questions?