## Slide 1: SHA-2
Migration status
Nikhef, Amsterdam
supported the Dutch national e-Infrastructure funded and coordinated by SURFsara, by EGI.eu, and by EGI-InSPIRE RI-261323,
David Groep
Nikhef

## Slide 2: Readiness on the CA side
a few CAs can do either SHA-2 OR SHA-1 but not both
  so they need to wait for software to be SHA-2-ready and then change everything at once
A select few can do SHA-2 but their time line is not driven solely by us
  Time line also driven by the largest customer base
  All can do SHA-2
  Anyway, MS policy requires SHA-2 TAs by mid-2016
  TCS will do it in the next iteration
Keep in mind hardware issues, e.g. the old Alladin eTokens (32k) do not support SHA-2

## Slide 3: Time line (see IGTF web site)
Now
  CA certificates in the IGTF distribution and CRLs at official distribution points should use SHA-1
  CAs should issue SHA-1 end entity certificates on request
  CAs may issue SHA-2 (SHA-256 or SHA-512) end entity certificates on request. CAs may publish SHA-2 (SHA-256 or SHA-512) CRLs at alternate distribution point URLs
1st DECEMBER 2013
  CAs should begin to phase out issuance of SHA-1 end entity certificates
  CAs should issue SHA-2 (SHA-256 or SHA-512) end entity certificates by default
1st April 2014
  New CA certificates should use SHA-2 (SHA-512)
  Existing intermediate CA certificates should be re-issued using SHA-2 (SHA-512)
  Existing root CA certificates may continue to use SHA-1
1st October 2014
  CAs may begin to publish SHA-2 (SHA-256 or SHA-512) CRLs at their official distribution points.
1st February 2015 (‘sunset date’)
  All issued SHA-1 end entity certificates should be expired or revoked.
In case of new SHA-1 vulnerabilities, the above schedule may be revised.

## Slide 4: Building a global trust fabric www.igtf.net
Interoperable Global Trust Federation – AP EU TAG